Absolutely. Based on all the requirements you've provided, I would structure the document as a proper project proposal + implementation roadmap. I have also corrected the database architecture point: individual login/account for every person, but one centralized database rather than a separate physical database per person.

# Moi Management & Digital Contribution Tracking System

## 1. Project Overview

The Moi Management System is a digital platform designed to replace the traditional manual process of recording and tracking Moi contributions made during family and community functions such as weddings, ear-piercing ceremonies, housewarmings, naming ceremonies, birthdays, and other important occasions.

Currently, Moi transactions are commonly maintained using notebooks, Excel spreadsheets, or manually generated PDF reports. As the number of contributors and functions increases, maintaining accurate historical records and tracking reciprocal contributions becomes difficult and time-consuming.

The proposed system will provide a centralized digital ledger where every contribution is recorded once and automatically reflected in the accounts of both the contributor and the recipient.

# 2. Problem Statement

Consider the following scenario.

### Day 1 — Person A hosts a function

Person A organizes a family function and receives Moi contributions from more than 100 relatives and friends.

| Contributor | Amount |
| --- | --- |
| Person B | ₹1,000 |
| Person C | ₹5,000 |
| Person D | ₹2,000 |
| ... | ... |
| 100+ people | ... |

Currently, Person A manually records all these transactions.

Later, Person B hosts a function.

### Day 10 — Person B hosts a function

Person A contributes ₹1,500 to Person B.

| Contributor | Amount |
| --- | --- |
| Person A | ₹1,500 |
| Person C | ₹2,500 |
| Person D | ₹7,000 |

Now the system needs to understand the historical relationship:

B → A = ₹1,000

and later:

A → B = ₹1,500

Therefore:

Net difference = ₹500

Doing this manually across hundreds of people and multiple functions becomes difficult.

# 3. Current Process

The current process is primarily manual:

- A person hosts a function.

- Relatives/friends provide Moi contributions.

- The host records contributor names and amounts.

- Records are maintained in notebooks, Excel, or PDF.

- When another person later hosts a function, previous contribution records need to be manually checked.

- The person may contribute a different amount based on the previous contribution.

- Historical transactions and reciprocal amounts are manually calculated.

# 4. Challenges with the Current Process

### Data Management

- Manual transaction entry.

- Duplicate or missing records.

- Difficult to maintain records for 100+ contributors.

- Physical records can be lost or damaged.

- Historical information is difficult to retrieve.

### Reconciliation

- Difficult to determine how much one person previously contributed.

- Difficult to compare reciprocal contributions.

- Manual calculation of differences/payback amounts.

- Difficult to maintain relationships across multiple functions.

### Reporting

- Manual preparation of reports.

- Difficult to search historical transactions.

- Difficult to generate person-wise and function-wise summaries.

- Limited visibility into overall contribution trends.

# 5. Proposed Solution

Develop a digital Moi Management and Contribution Tracking Platform that maintains a centralized transaction ledger and provides an individual login/account for every member.

The system will automatically maintain the relationship between:

Contributor → Receiver → Function → Amount → Date

The same transaction will automatically become visible to both parties from their respective accounts.

# 6. Key Business Concept

This is the most important design principle of the application.

### Example

Person A hosts a function.

Person B contributes ₹1,000.

The system creates one transaction:

Transaction

--------------------------

Contributor : Person B

Receiver    : Person A

Amount      : ₹1,000

Function    : A's Function

Date        : xx/xx/xxxx

The system then provides different views of the same transaction.

### Person A's account

Received from Person B

₹1,000

### Person B's account

Contributed to Person A

₹1,000

### Important

The transaction is stored only once in the database.

We should not create a separate database for Person A and Person B.

Instead:

CENTRAL DATABASE

│

┌────────────┼────────────┐

│            │            │

Person A     Person B     Person C

Account      Account      Account

│            │            │

└──── Personalized Views ─┘

This architecture prevents duplication and makes future cloud deployment much easier.

# 7. Automatic Transaction Synchronization

When a contribution is entered:

Person B → Person A = ₹1,000

the system automatically updates both users' views.

### Person A

Moi Received

B — ₹1,000

### Person B

Moi Given

A — ₹1,000

The user does not need to enter the transaction twice.

This is one of the core automation requirements of the application.

# 8. Automatic Notification

After a contribution is recorded, the contributor should receive a notification.

For example:

Moi Contribution Recorded

Your contribution of ₹1,000 to Person A has been recorded successfully.

The notification system can initially be implemented as an in-app notification.

Later, it can support:

- Email

- SMS

- WhatsApp integration, if appropriate

- Mobile push notifications

# 9. Reciprocal Contribution Tracking

The system should automatically track the historical relationship between two people.

### Example

First function:

B → A = ₹1,000

Later:

A → B = ₹1,500

The system calculates:

A gave B       ₹1,500

B gave A       ₹1,000

-----------------------

Difference       ₹500

The application can display:

Person A has contributed ₹500 more to Person B than Person B has contributed to Person A.

This calculation should be generated from the transaction history rather than creating additional artificial transactions.

# 10. Individual User Accounts

Every member will have an individual account.

Each user can log in and view information relevant to them.

### User Dashboard

My Moi Dashboard

Total Given       ₹XX,XXX

Total Received    ₹XX,XXX

Functions Attended

Functions Hosted

Recent Transactions

People I Have Given Moi To

People From Whom I Received Moi

Reciprocal Contribution Summary

# 11. Major Functional Areas

The complete application should eventually contain:

### User Management

- Registration

- Login

- Logout

- User profile

- Password management

- Account status

### Family / Member Management

- Add member

- Search member

- View member

- Update member

- Family/group association

### Function Management

- Create function

- Function type

- Function date

- Host

- Location

- Function details

### Moi Transactions

- Record contribution

- Contributor

- Receiver

- Amount

- Payment method

- Date

- Notes

- Transaction history

### Automatic Synchronization

- Contributor view

- Receiver view

- Single transaction record

- Automatic relationship tracking

### Reciprocal Tracking

- Person-to-person history

- Total given

- Total received

- Net difference

### Notifications

- Contribution recorded

- Contribution received

- Future reminders

- Important updates

### Reports

- Function-wise

- Person-wise

- Date-wise

- Given/received

- Reciprocal contribution

- Export to Excel/PDF

### Dashboard & Analytics

- Total contributions

- Number of functions

- Contribution trends

- Top contributors

- Historical analysis

# 12. Three-Phase Implementation Strategy

Your proposed three-phase approach is very good. I would refine it as follows.

## Phase 1 — Backend Logic & Transaction Engine

### Objective

Prove the core business logic before building the complete UI.

Focus entirely on the backend and database.

Build and test:

User

↓

Function

↓

Contribution

↓

Contributor → Receiver

↓

Single Transaction

↓

Both Users' Transaction Views

↓

Reciprocal Calculation

### Example test

A creates Function #001

B → A ₹1,000

C → A ₹5,000

D → A ₹2,000

Then:

B creates Function #002

A → B ₹1,500

Verify automatically:

A received from B = ₹1,000

A gave to B = ₹1,500

Net difference = ₹500

### Phase 1 Deliverable

A working backend + database transaction engine with APIs and automated tests.

No need to spend time on UI at this stage.

# 13. Phase 2 — Complete Local End-to-End Prototype

Once the backend logic is proven, build the complete application locally.

### Flow

Login

↓

Dashboard

↓

Create Function

↓

Select Contributor

↓

Enter Moi Amount

↓

Save Transaction

↓

Database

↓

Automatic Two-Sided View

↓

Notification

↓

Reports

### Phase 2 should include

- Frontend

- Backend

- Database

- Authentication

- Function management

- Moi transactions

- Transaction history

- Reciprocal calculations

- Notifications

- Dashboard

- Reports

- Search/filter

- Error handling

- Security testing

### Phase 2 Deliverable

A fully working application running on your local machine.

You should be able to demonstrate the complete business scenario from login to report generation.

# 14. Phase 3 — Production Cloud & Mobile

After the local application is stable, move to production.

### Target architecture

Web / Mobile Users

│

▼

Authentication

│

▼

Application/API

│

┌────────┴────────┐

│                 │

▼                 ▼

Azure SQL          Notifications

│

▼

Central Transaction

Ledger

### Cloud migration

Move:

Local SQL Server

↓

Azure SQL Database

Local Backend

↓

Azure App Service

Local Authentication

↓

Microsoft Entra External ID

Local file storage

↓

Azure Blob Storage

Add:

- HTTPS

- Secrets management

- Monitoring

- Logging

- Backup

- Disaster recovery

- CI/CD deployment

# 15. Mobile Application

For the production phase, the application should support mobile users.

You don't necessarily need to build two completely independent applications.

A good approach is:

Backend API

│

┌───────────┴───────────┐

│                       │

Web Application        Mobile Application

│                       │

Browser                Android/iOS

The same backend and database serve both platforms.

For the first production version, I would consider a responsive web/PWA approach before building a fully native mobile application. It can significantly reduce development effort while giving users a mobile-friendly experience.

# 16. Recommended Technology Stack

Since you already know Python and SQL Server, I recommend keeping the technology stack close to what you already know.

### Phase 1 & Phase 2

| Component | Technology |
| --- | --- |
| Frontend | Streamlit initially |
| Backend | Python + FastAPI |
| Database | SQL Server |
| ORM | SQLAlchemy |
| Validation | Pydantic |
| Authentication | Local authentication |
| API | REST API |
| Testing | Pytest |
| Version Control | Git/GitHub |

This will let you focus on business logic rather than learning too many technologies at once.

### Phase 3

| Component | Technology |
| --- | --- |
| Frontend | React/Next.js or production-ready web UI |
| Backend | Python + FastAPI |
| Database | Azure SQL |
| Authentication | Microsoft Entra External ID |
| Hosting | Azure App Service |
| Storage | Azure Blob Storage |
| Notifications | Email/Push service |
| Monitoring | Azure Application Insights |
| Secrets | Azure Key Vault |
| CI/CD | GitHub Actions |

# 17. High-Level Application Flow

The complete business flow can be represented as:

USER LOGIN

│

▼

DASHBOARD

│

┌─────────┴─────────┐

│                   │

▼                   ▼

HOST FUNCTION        VIEW HISTORY

│

▼

RECORD MOI

│

▼

Select Contributor

│

▼

Enter Amount

│

▼

VALIDATE TRANSACTION

│

▼

CENTRAL LEDGER

│

┌─────┴─────┐

│           │

▼           ▼

RECEIVER VIEW  CONTRIBUTOR VIEW

│           │

└─────┬─────┘

▼

NOTIFICATION

│

▼

RECIPROCAL CALCULATION

│

▼

DASHBOARD / REPORT

# 18. Recommended Database Concept

I recommend a centralized relational database.

Core entities:

Users

│

├──────────────┐

│              │

▼              ▼

Functions     Transactions

│

┌──────┴──────┐

│             │

▼             ▼

Contributor     Receiver

│             │

└──────┬──────┘

▼

Relationship

│

▼

Notifications

The important transaction table concept is:

Transaction

--------------------------------

TransactionID

FunctionID

ContributorID

ReceiverID

Amount

TransactionDate

PaymentMode

Notes

CreatedBy

CreatedDate

Status

This structure is the foundation of the entire application.

# 19. Future Enhancements

Once the basic system is proven, additional capabilities could be added:

- Family groups

- Multiple administrators

- QR-based contribution entry

- UPI/payment integration

- Digital receipts

- OCR for old Moi notebooks

- Import existing Excel records

- PDF historical record import

- Advanced analytics

- Year-wise contribution history

- Family-level dashboards

- Mobile push notifications

- Backup/export

- Multi-language support, including Tamil

- AI-assisted historical record search

These should not be part of the first prototype. They can be considered after the core transaction engine is stable.

# 20. Expected Benefits

The proposed system will:

- Eliminate manual ledger maintenance.

- Reduce duplicate and missing records.

- Maintain a reliable digital history.

- Automatically synchronize contributor and receiver records.

- Simplify reciprocal contribution calculations.

- Provide quick access to historical information.

- Make future family functions easier to manage.

- Provide centralized and secure data storage.

- Enable instant reporting and analysis.

- Create a foundation for a scalable cloud and mobile platform.

# 21. Project Vision

To build a secure and intelligent digital Moi Management Platform that transforms traditional manual contribution records into a centralized, automated, and reliable digital ledger—making it easy for families and communities to record, track, reconcile, and understand their contribution history across generations.

## 22. Final Implementation Roadmap

I recommend we use this as the official development roadmap:

PHASE 0

Requirement & Architecture

↓

PHASE 1

Backend + Database + Core Business Logic

↓

PHASE 1.5

Automated Unit/API Testing

↓

PHASE 2

Complete Local End-to-End Application

↓

PHASE 2.5

Security + Performance + User Acceptance Testing

↓

PHASE 3

Production Azure Deployment

↓

PHASE 3.5

Mobile/PWA Application

↓

PHASE 4

Advanced Features & Analytics

### ⭐ Most important milestone

Before we build any UI, Phase 1 should prove this exact scenario automatically:

A hosts Function #1

B → A ₹1,000

C → A ₹5,000

D → A ₹2,000

↓

B hosts Function #2

A → B ₹1,500

C → B ₹2,500

D → B ₹7,000

↓

SYSTEM AUTOMATICALLY KNOWS

A ↔ B

A gave B       ₹1,500

B gave A       ₹1,000

Difference       ₹500

A ↔ C

A gave C        ₹0

C gave A        ₹5,000

etc...

If this core engine is correct, everything else—dashboard, mobile app, notifications, reports, and Azure deployment—can be built on top of it.

This is the part I would treat as the heart of your project.